SEVEN LAYERS

Document 07: Delivery Framework & Budget

One-of-One Strategy v2  |  2026-03-03  |  Internal — Founder’s Eyes Only

Seven Layers | One-of-One Strategy v2

Date: 2026-03-03

Classification: Internal — Founder's Eyes Only

# Delivery Framework

## Foundation Delivery (7-10 hours over 1-2 weeks)

| Week | Activity | Deliverable |
| --- | --- | --- |
| Week 1 | Birthing conversation + operator configuration + testing | AI operator live on webchat + WhatsApp |
| Week 1-2 | Onboarding call (2hr) | Client is trained, first real conversation with their operator |
| Week 2+ | Email check-in (day 7, 14, 30) | Ensure activation, gather feedback, identify upsell opportunities |

Payment: 100% upfront (€7,000–€34,999 depending on scope) before work begins. Monthly billing (€499/mo) starts after delivery.

COGS per Foundation client:

| Item | Cost |
| --- | --- |
| LLM inference (setup) | ~€5-10 |
| Remington's time (7-10 hrs) | Founder time — no cash cost |
| Hosting (Convex cloud) | ~€10-15/mo |
| LLM inference (ongoing) | ~€30-80/mo |
| Total setup COGS | ~€15 |
| Total monthly COGS | ~€50-100/mo |
| Setup margin | ~99.8% |
| Monthly margin | ~80-90% |

## Consulting Sprint Delivery (5-8 hours over 1-2 weeks)

| Week | Activity | Deliverable |
| --- | --- | --- |
| Week 1 | Deep diagnostic session (2hr) — business model, workflows, pain points | Detailed notes + recording |
| Week 1-2 | Analysis + roadmap creation (3-6hr) | Written scope document |
| Week 2 | Delivery call (1hr) — walk through the scope, answer questions, recommend tier | Scope document delivered + tier recommendation |

Payment: 100% upfront (€3,500) before work begins.

Deliverable contents:

- Business workflow map (current state)

- Automation opportunity matrix (what to automate, priority order)

- Implementation roadmap (sequenced by ROI)

- Estimated time savings and revenue impact

- Recommended tier (Foundation or Dream Team) with specific scope

- Inference sovereignty recommendation (if relevant — regulated industry, data sensitivity)

COGS: ~€0 (founder time only). 100% gross margin.

Upsell path: 80%+ of consulting sprint clients should convert to Foundation. The scope document becomes the Foundation implementation blueprint.

## Dream Team Delivery (25-35 hours over 3-4 weeks)

| Week | Activity | Deliverable |
| --- | --- | --- |
| Week 1 | Discovery deep dive + premium birthing | Core AI operator identity established |
| Week 2 | Custom specialist capabilities designed + configured | 5 custom + 1 bespoke specialist live |
| Week 3 | Integration setup + testing | Connected to their CRM, calendar, tools |
| Week 3-4 | On-site/remote onboarding (half-day) | Team trained, all channels live |
| Week 4+ | Monthly strategy call #1 | First optimization cycle |

Payment: 50% upfront, 50% on delivery. Monthly billing (€999/mo) starts after delivery.

COGS per Dream Team client:

| Item | Cost |
| --- | --- |
| LLM inference (setup) | ~€20-40 |
| Integration development (if custom) | ~€0-500 |
| Remington's time (25-35 hrs) | Founder time — no cash cost |
| Travel (if on-site in DACH) | ~€200-500 |
| Hosting (Convex cloud) | ~€20-30/mo |
| LLM inference (ongoing) | ~€80-200/mo |
| Total setup COGS | ~€220-1,040 |
| Total monthly COGS | ~€150-300/mo |
| Setup margin | ~85-97% (depending on scope) |
| Monthly margin | ~70-85% |

## Sovereign Delivery (80-100 hours over 4-6 weeks)

Sovereign is the full stack: Dream Team operator + 4-node Mac Studio cluster + on-site installation + Year 1 support.

| Week | Activity | Deliverable |
| --- | --- | --- |
| Week 1 | Discovery + premium birthing + operator configuration | AI operator identity established, specialist capabilities designed |
| Week 1 | Order 4x Mac Studio M3 Ultra + networking gear (1 week lead time) | Hardware en route |
| Week 1-2 | Network topology design, rack layout, RDMA planning | Architecture document |
| Week 2 | Custom specialist capabilities configured (cloud staging) | 10 custom + 2 bespoke specialists ready |
| Week 2-3 | Hardware arrives → unbox, rack, cable, RDMA config (on-site) | 4-node cluster physically built |
| Week 3 | EXO cluster init, failover testing, model deployment | Cluster running, models loaded |
| Week 3-4 | Platform integration: inference ↔ Seven Layers backend | Operator connected to local cluster |
| Week 4 | Load testing (15 concurrent), Grafana dashboards, monitoring | Performance validated |
| Week 4-5 | On-site team training (2 days) + migration from cloud staging to local | Everything running on-prem |
| Week 5-6 | Operations runbook delivery + monthly strategy call #1 | Handoff complete |

Payment: 50% upfront (€97,500). Hardware ordered from client deposit. 50% on delivery.

COGS per Sovereign client:

| Item | Cost |
| --- | --- |
| 4x Mac Studio M3 Ultra 256GB (8% reseller discount) | ~€21,344 |
| Networking: 2x OWC TB5 Hub + cables + 10GbE switch | ~€900 |
| Rack + shelves + UPS | ~€960 |
| Hardware subtotal | ~€23,200 (our cost: ~€22,564) |
| Cluster build + RDMA config + failover (54 hrs infra labor) | ~€6,240 |
| Dream Team operator config (25-35 hrs) | Founder time — no cash cost |
| Platform integration: inference routing | Founder time |
| Travel (2-3 trips for on-site build + training) | ~€2,000 |
| LLM inference (staging, before on-prem cutover) | ~€50-100 |
| Year 1 Priority support (included) | €4,200/yr labor cost |
| Total COGS | ~€36,000 |
| Sell price | €195,000 |
| Gross profit | ~€159,000 |
| Margin | ~81.5% |

Cash flow waterfall:

- Client signs Sovereign contract → invoice 50% = €97,500

- Order hardware (~€23K) + book travel → ~€25K spent from deposit

- Deliver over 4-6 weeks (remaining costs: ~€11K labor + support)

- Client pays remaining 50% on delivery = €97,500

- Net cash from one Sovereign deal: ~€159,000 after all COGS

Critical insight: The client's deposit funds ALL hardware and build costs. You start the project with €72K in the bank after hardware is ordered. One Sovereign deal funds the entire year's operating expenses 7x over.

## Enterprise Sovereign Delivery (115-140 hours over 6-8 weeks)

Custom-scoped. Follows On-Prem Enterprise delivery framework from doc 12. Includes:

- Dream Team operator (35 hrs)

- 10-node Enterprise cluster build (115 hrs — architecture, build, SSO, compliance, load testing, training)

- Multiple on-site visits (2-3 trips)

- Compliance package if needed (+50-100 hrs)

COGS: ~€104,000. Price: €250K-350K. Margin: 58-70%.

See 12_PRIVATE_LLM_PROVIDER_BUSINESS_MODEL.md for full Enterprise delivery timeline.

## Module Delivery (Add-Ons for Foundation/Dream Team Clients)

Modules can be added to any existing client at any time. Delivery is scoped independently.

| Module | Delivery Hours | Timeline | Site Visit? |
| --- | --- | --- | --- |
| BYOK | 0 hrs | Instant (self-serve) | No |
| Cloud Private — Starter | 14 hrs | 1-2 weeks | No (remote) |
| Cloud Private — Growth | 34 hrs | 2-3 weeks | No (remote) |
| On-Prem Starter (1 Mac Studio) | 16 hrs | 1-2 weeks | Optional (1 visit) |
| On-Prem Growth (4 Mac Studios) | 54 hrs | 2-3 weeks | Yes (1-2 visits) |
| On-Prem Enterprise (10 Mac Studios) | 115 hrs | 4-6 weeks | Yes (2-3 visits) |
| RAG Pipeline | 30-50 hrs | 2-3 weeks | No |
| Fine-Tuning | 40-80 hrs | 3-6 weeks | No |
| Compliance Package | 50-100 hrs | 3-6 weeks | No |

Full module pricing, COGS, and delivery breakdowns: see 12_PRIVATE_LLM_PROVIDER_BUSINESS_MODEL.md.

# Year 1 Budget

| Category | Monthly | Annual | Notes |
| --- | --- | --- | --- |
| BNI membership | €120 | €1,420 | May be waived as director |
| BNI one-time fee | — | €390 | One-time |
| Travel (client on-sites, DACH) | €500-800 | ~€8,000 | Higher than before — Sovereign requires on-site visits |
| Hardware procurement (Sovereign) | Varies | ~€70,000 | 3 Sovereign builds × ~€23K hardware — paid from client deposits |
| Infrastructure labor (Sovereign + modules) | Varies | ~€25,000 | Contractor Sr engineer for cluster builds (~200 hrs) |
| LLM API costs (Foundation/DT clients) | €50-150 | ~€1,200 | Grows slowly with client count |
| Convex cloud hosting | €50-100 | ~€900 | Foundation + Dream Team clients |
| Tools/SaaS | €200 | ~€2,400 | CRM, analytics, video, design |
| LinkedIn Premium / Sales Navigator | €80 | ~€960 | Outreach tooling |
| Legal/accounting | €200 | ~€2,400 | Contracts, GDPR, bookkeeping |
| Content production (minimal Y1) | €0-200 | ~€1,200 | Founder-created |
| Apple Authorized Reseller program | — | ~€1,000 | Annual program fee |
| Buffer | €200 | ~€2,400 | Unexpected |
| Total Year 1 OpEx | ~€37,000-42,000 |  |  |

Budget change from old model: Year 1 OpEx increased from ~€20K to ~€40K. The delta is hardware procurement (client-funded), infrastructure labor (~€25K for contractor), and increased travel. All hardware costs are paid from Sovereign client deposits — never from company cash.

The math: Total Year 1 out-of-pocket operating expenses (excluding client-funded hardware) are ~€17K-19K. One Foundation client (from €7K) covers 4+ months. One Sovereign deal covers everything plus leaves ~€155K in profit.

# Revenue Model (Year 1)

| Quarter | Target Closes | Mix | Setup Revenue | MRR Added |
| --- | --- | --- | --- | --- |
| Q1 (Month 1-3) | 3 | 2 Foundation + 1 Dream Team | ~€49,000 | ~€2,000 |
| Q2 (Month 4-6) | 5 | 3 Foundation + 1 Dream Team + 1 Sovereign | ~€237,000 | ~€3,500 |
| Q3 (Month 7-9) | 5 | 2 Foundation + 2 Dream Team + 1 Sovereign | ~€244,000 | ~€3,500 |
| Q4 (Month 10-12) | 5 | 1 Foundation + 3 Dream Team + 1 Sovereign | ~€320,000 | ~€4,000 |
| Year 1 | 18 | 8 Foundation + 7 Dream Team + 3 Sovereign | ~€850,000 | ~€13,000/mo by Dec |

Module upsell revenue (added to baseline):

| Source | Setup Revenue | Recurring Revenue (partial year) |
| --- | --- | --- |
| 2x On-Prem Starter modules (Month 4 + 6) | €23,000 | ~€7,200 |
| 1x Cloud Starter module (Month 8) | €2,500 | ~€11,600 |
| Module totals | €25,500 | ~€18,800 |

| Metric | Old Model | New Model (Sovereign v2 + Modules) |
| --- | --- | --- |
| Year 1 setup revenue | ~€850,000 | ~€875,000 |
| Year 1 recurring revenue | ~€100,000 | ~€119,000 |
| Year 1 total revenue | ~€950,000 | ~€994,000 |
| Year 1 hard cash COGS | ~€60,000 | ~€155,000 |
| Year 1 gross profit | ~€890,000 | ~€839,000 |
| Year 1 gross margin | ~94% | ~84% |
| Remington's total hours | ~450-550 | ~550-650 (adds ~100 hrs for Sovereign infra oversight + module sales) |
| Break-even | Client 1 | Client 1 |

Margin impact: Gross margin drops from ~94% to ~84% because Sovereign now includes real hardware (~€23K COGS per build vs ~€9K before) and modules include cloud GPU pass-through. But this is real, defensible value — not a pricing anchor. And the business still approaches €1M in Year 1 at 84% gross margin.

# Delivery Quality Standards

| Standard | Requirement |
| --- | --- |
| Time to first message | Operator sends first message to client's WhatsApp within 24 hours of payment |
| Birthing quality | The "Was mich überrascht hat" insight must reference something specific from the discovery conversation |
| Channel connection | At least 2 channels live (webchat + WhatsApp minimum) before declaring delivery complete |
| Client training | 2-hour onboarding call (Foundation), half-day session (Dream Team), 2-day on-site session (Sovereign) |
| Post-delivery check-ins | Day 7, 14, 30 email/message check-ins for every client |
| Monthly strategy calls | Dream Team and Sovereign clients get monthly 30-minute strategy calls included |
| Response time | Client support questions answered within 4 business hours |
| Infrastructure SLA | Sovereign and module clients: infrastructure issues responded to within 4 hours (Priority) or 24/7 monitoring (Managed) |
| Module delivery | On-Prem Starter deployed within 2 weeks of payment. Growth within 3 weeks. Enterprise within 6 weeks. |

# The Year 2 Pivot

Once high-ticket revenue is flowing and you have:

- 18+ clients as references

- Case studies across industries

- A proven product + infrastructure capability

- Cash reserves of €300K+

Then — and only then — add the self-serve tiers:

| Tier | Price | Channel |
| --- | --- | --- |
| Free | €0 | PLG — 50 msgs, webchat, birthing experience |
| Starter | €49/mo | Self-serve — 500 msgs, WhatsApp |
| Pro | €149/mo | Self-serve — 2,000 msgs, all channels |
| Scale | €399/mo | Sales-assisted — 10,000 msgs |

Funded by: High-ticket profits. Content hire (€40-55K/year). No external funding needed.

Year 2 module growth: Expect 5+ new module upsells from Year 1 clients (natural progression as they scale) plus modules sold to new clients from Day 1. Module revenue target Year 2: ~€190K.

This is the Tesla Model 3 moment — the mass-market product that only works because the Roadster funded it. Year 1 is the Roadster. Year 2 is the Model 3.