SEVEN LAYERS

Private LLM Inference Infrastructure — Package Comparison

One-of-One Strategy v2  |  2026-03-03  |  Internal — Founder’s Eyes Only

Purpose: Benchmark reference for evaluating vendor proposals for self-hosted, private LLM inference connected to the Seven Layers platform.  Date: March 2026  Baseline hardware: Apple Mac Studio with M3 Ultra chip, unified memory architecture, Thunderbolt 5 RDMA clustering via EXO Labs (open source).

# At a Glance

| Starter | Growth | Enterprise |
| --- | --- | --- |
| Users | 1–5 | 10–50 |
| Concurrent sessions | 1–2 | 8–15 |
| Mac Studios | 1 | 4 |
| Total unified memory | 256 GB | 1 TB |
| Model class | 70B quantized | 70B full / 235B quantized |
| Throughput | ~30 tok/s single-user | ~60–90 tok/s aggregate |
| Power draw | ~120 W | ~450 W |
| Hardware cost | $5,800 | $23,200 |
| Total delivered | $9,500 – $12,000 | $35,000 – $45,000 |

# Package 1 — Starter

For: Founders, solo developers, hobby projects, proof-of-concept.

## Hardware

| Item | Spec | Unit Price | Qty | Subtotal |
| --- | --- | --- | --- | --- |
| Mac Studio M3 Ultra | 28-core CPU, 60-core GPU, 256GB unified memory, 2TB SSD | $5,800 | 1 | $5,800 |
| UPS (battery backup) | 600VA / pure sine wave | $150 | 1 | $150 |
| Hardware subtotal | $5,950 |  |  |  |

## Software Stack (All Open Source — $0 License Cost)

| Layer | Tool | Notes |
| --- | --- | --- |
| Inference runtime | Ollama or MLX-LM | Drop-in OpenAI-compatible API |
| Model | Llama 3.3 70B (Q4_K_M) | Matches 405B on most benchmarks at 5x lower cost to run |
| API gateway | LiteLLM | Unified API, rate limiting, key management |
| Monitoring | Grafana + Prometheus | Token throughput, latency, memory pressure |

## Services

| Service | Description | Cost |
| --- | --- | --- |
| Initial setup | OS hardening, inference stack install, model download, API endpoint config | $1,500 |
| Platform integration | Connect inference API to Seven Layers backend (Convex actions), test end-to-end | $1,500 |
| Documentation | Runbook: restart procedures, model swap, monitoring alerts | Included |
| Services subtotal | $3,000 |  |

## Capabilities

- Run Llama 3.3 70B quantized entirely in memory — no swap, no degradation

- ~30 tokens/second for single-user interactive chat

- 128K token context window

- Handles: customer support drafting, internal Q&A, document summarization, code assistance

- Latency: first token in <500ms, full response in 2–5 seconds for typical queries

- Data never leaves your premises

## Limitations

- Single point of failure (one machine)

- Not suitable for more than 2 concurrent heavy sessions

- No redundancy — downtime during macOS updates or hardware issues

## Total Delivered: $8,950 – $12,000

(Range accounts for optional extras: additional storage, display, KVM setup)

# Package 2 — Growth

For: Teams of 10–50, startups scaling AI features, agencies running client workloads.

## Hardware

| Item | Spec | Unit Price | Qty | Subtotal |
| --- | --- | --- | --- | --- |
| Mac Studio M3 Ultra | 28-core CPU, 60-core GPU, 256GB unified memory, 2TB SSD | $5,800 | 4 | $23,200 |
| OWC Thunderbolt 5 Hub | 5-port, 80 Gb/s bandwidth, RDMA-capable | $330 | 2 | $660 |
| Thunderbolt 5 cables | 0.8m active cables | $70 | 6 | $420 |
| 10GbE switch | 8-port managed, for management/monitoring traffic | $250 | 1 | $250 |
| Rack shelf / mount | 2U ventilated shelf for 4 Mac Studios | $120 | 2 | $240 |
| UPS | 1500VA rack-mount, pure sine wave | $450 | 1 | $450 |
| Hardware subtotal | $25,220 |  |  |  |

## Software Stack

| Layer | Tool | Notes |
| --- | --- | --- |
| Cluster orchestration | EXO Labs (open source) | RDMA over Thunderbolt 5 — 100x latency reduction vs TCP |
| Inference runtime | MLX backend (via EXO) | Optimized for Apple Silicon unified memory |
| Models (hot) | Llama 3.3 70B (full precision) | Primary workhorse — no quantization needed with 1TB pooled memory |
| Models (available) | Qwen 2.5 235B (Q4_K_M), Mistral Large 2, DeepSeek R1 70B | Swap on demand for specialized tasks |
| API gateway | LiteLLM + Redis queue | Load balancing, request queuing, burst handling |
| Monitoring | Grafana + Prometheus + Alertmanager | Per-node health, cluster throughput, SLA tracking |
| Auth layer | API key management via LiteLLM | Per-team keys, usage tracking, rate limits |

## Services

| Service | Description | Cost |
| --- | --- | --- |
| Cluster build & config | RDMA networking, EXO cluster init, failover testing | $3,500 |
| Platform integration | Seven Layers backend integration, model routing logic, fallback chains | $3,000 |
| Load testing | Simulate 15 concurrent users, measure latency P50/P95/P99 | $1,500 |
| Documentation & training | Operations runbook, 2-hour team training session | $1,000 |
| Services subtotal | $9,000 |  |

## Capabilities

- 1 TB pooled unified memory via RDMA — run 70B models at full precision or 235B quantized

- ~60–90 aggregate tokens/second across concurrent sessions

- 8–15 simultaneous users with interactive response times (<3s P95)

- Node failure tolerance: cluster degrades gracefully, 3 of 4 nodes can serve 70B

- Hot-swap models in <30 seconds without cluster restart

- Supports multiple model endpoints (e.g., coding model + general model + multilingual model)

- Power draw: ~450W total — runs on a single standard outlet

## Limitations

- Manual failover (no automatic node replacement)

- Throughput drops with 235B+ models under heavy concurrent load

- No geographic redundancy

## Total Delivered: $34,000 – $45,000

(Range accounts for storage upgrades, spare cables, optional 4TB SSD configs)

# Package 3 — Enterprise

For: Organizations up to 500 employees, production SLA, department-wide AI deployment.

## Hardware

| Item | Spec | Unit Price | Qty | Subtotal |
| --- | --- | --- | --- | --- |
| Mac Studio M3 Ultra | 28-core CPU, 60-core GPU, 256GB unified memory, 2TB SSD | $5,800 | 10 | $58,000 |
| OWC Thunderbolt 5 Hub | 5-port, 80 Gb/s, RDMA | $330 | 6 | $1,980 |
| Thunderbolt 5 cables | 0.8m active | $70 | 20 | $1,400 |
| 10GbE managed switch | 16-port, VLAN support, for management plane | $500 | 1 | $500 |
| Network rack | 12U floor-standing, ventilated, locking | $600 | 1 | $600 |
| Rack shelves | 2U ventilated | $120 | 5 | $600 |
| UPS system | 3000VA rack-mount, network management card | $1,200 | 2 | $2,400 |
| KVM + management | IP-based KVM for remote management | $400 | 1 | $400 |
| Spare Mac Studio | Hot spare, pre-configured | $5,800 | 1 | $5,800 |
| Hardware subtotal | $71,680 |  |  |  |

## Software Stack

| Layer | Tool | Notes |
| --- | --- | --- |
| Cluster orchestration | EXO Labs + custom health daemon | Auto-detection of node failure, automatic re-routing |
| Inference runtime | MLX backend (via EXO), vLLM fallback for batch jobs | PagedAttention for 2–4x throughput on batch workloads |
| Models (production) | Llama 3.3 70B (full), Qwen 2.5 235B (full), Mistral Large 2 | Multiple models served simultaneously |
| Models (specialized) | DeepSeek R1 for reasoning, CodeLlama for dev teams, Qwen multilingual | Department-specific routing |
| API gateway | LiteLLM + Redis + Nginx | Load balancing, request prioritization, department quotas |
| Monitoring | Grafana + Prometheus + Alertmanager + PagerDuty webhook | SLA dashboards, capacity forecasting, cost attribution |
| Auth & governance | LiteLLM teams + SAML/SSO integration | Per-department keys, usage budgets, audit logging |
| Logging & compliance | Request/response logging to encrypted local storage | Configurable retention, PII redaction pipeline |

## Services

| Service | Description | Cost |
| --- | --- | --- |
| Architecture & planning | Capacity modeling for 500 users, network design, rack layout | $3,000 |
| Cluster build & config | 10-node RDMA cluster, sub-cluster topology (2x5 or 3+3+4), failover | $6,000 |
| Platform integration | Seven Layers backend integration, model router, department routing rules | $4,000 |
| Load & stress testing | Simulate 75 concurrent users sustained, P99 latency validation | $2,500 |
| SSO / governance setup | SAML integration, department quotas, audit log pipeline | $2,000 |
| Documentation | Full operations manual, disaster recovery runbook, architecture diagrams | $1,500 |
| Team training | 2x half-day sessions — ops team + end-user enablement | $2,000 |
| Services subtotal | $21,000 |  |

## Optional Annual Support Contract

| Tier | Coverage | Annual Cost |
| --- | --- | --- |
| Standard | Business-hours email support, quarterly health check, OS update guidance | $6,000/yr |
| Priority | 4-hour response SLA, remote diagnostics, monthly capacity review | $12,000/yr |
| Managed | 24/7 monitoring, proactive patching, model updates, performance tuning | $24,000/yr |

## Capabilities

- 2.5 TB pooled unified memory — run multiple 70B models at full precision simultaneously, or single 405B+ model

- ~200–300 aggregate tokens/second under production load

- 50–75 concurrent sessions with interactive latency (<2s P95 for 70B)

- Serve 500 employees at typical enterprise usage patterns (10–15% concurrent peak)

- N+1 redundancy with hot spare — no single point of failure

- Department-level model routing: legal gets reasoning model, engineering gets code model, support gets general model

- Full audit trail for compliance (SOC 2, HIPAA-adjacent logging)

- Power draw: ~1,200W — single 20A circuit, no special electrical work

- Noise: near-silent (Mac Studio is fanless under moderate load)

## Capacity Math

| Metric | Value |
| --- | --- |
| Total employees | 500 |
| Peak concurrent ratio | 10–15% (industry standard for internal tools) |
| Peak concurrent users | 50–75 |
| Avg. request (input + output) | ~1,500 tokens |
| Avg. generation time at 30 tok/s per node | ~1.5s per response |
| Effective throughput (10 nodes) | ~200–300 tok/s aggregate |
| Requests per minute at peak | ~120–150 |
| Queue depth at sustained peak | 2–5 requests (sub-second queue wait) |

## Total Delivered: $92,000 – $120,000

(Range accounts for storage upgrades, 4TB SSD options, additional networking, geographic preferences)

With Priority annual support: $104,000 – $132,000 first year

# COGS & Margin Analysis — What the Provider Actually Spends

Key insight: Hardware is pass-through margin (5–9%). The real profit is in services (33–50%) and recurring support (63–75%). A serious provider prices fairly on hardware to win the deal, then builds a long-term relationship on support contracts.

## Industry Benchmarks

| Category | Typical Gross Margin | Source |
| --- | --- | --- |
| Apple hardware resale | 5–9% | Apple Authorized Reseller program |
| Networking / peripherals | 20–30% | IT integrator standard |
| Professional services (labor) | 33–50% | MSP industry average |
| Managed support contracts | 63–75% | MSP best-in-class |
| Blended deal target | 25–35% | Industry standard for HW+services |

## Package 1 — Starter: COGS Breakdown

Labor assumption: Senior engineer @ $120/hr loaded cost

| Cost Category | Item | Vendor COGS | Sell Price | Margin |
| --- | --- | --- | --- | --- |
| Hardware | 1x Mac Studio M3 Ultra 256GB (8% reseller discount) | $5,336 | $5,800 | 8% — $464 |
| Hardware | UPS 600VA | $120 | $150 | 20% — $30 |
| Services | OS hardening + inference stack install (4 hrs) | $480 | — | — |
| Services | Model download + optimization + API config (3 hrs) | $360 | — | — |
| Services | Platform integration + end-to-end testing (5 hrs) | $600 | — | — |
| Services | Documentation / runbook (2 hrs) | $240 | — | — |
| Services | Project management + client comms (2 hrs) | $240 | — | — |
| Services subtotal (16 hrs) | $1,920 | $3,000 | 36% — $1,080 |  |
| Total COGS | $7,376 |  |  |  |
| Sell price | $9,500–$12,000 |  |  |  |
| Gross profit | $2,124–$4,624 |  |  |  |
| Blended margin | 22–39% |  |  |  |

Fair provider profit: ~$2,500–$3,500

## Package 2 — Growth: COGS Breakdown

Labor assumption: Senior engineer @ $120/hr + junior engineer @ $80/hr for load testing

| Cost Category | Item | Vendor COGS | Sell Price | Margin |
| --- | --- | --- | --- | --- |
| Hardware | 4x Mac Studio M3 Ultra 256GB (8% reseller discount) | $21,344 | $23,200 | 8% — $1,856 |
| Hardware | 2x OWC TB5 Hub | $260 | $660 | 61% — $400 |
| Hardware | 6x TB5 cables | $300 | $420 | 29% — $120 |
| Hardware | 10GbE switch | $180 | $250 | 28% — $70 |
| Hardware | 2x rack shelves | $160 | $240 | 33% — $80 |
| Hardware | UPS 1500VA | $320 | $450 | 29% — $130 |
| Hardware subtotal | $22,564 | $25,220 | 10% — $2,656 |  |
| Services | Network topology design + rack layout (3 hrs Sr) | $360 | — | — |
| Services | Physical build: unbox, rack, cable (4 hrs Sr) | $480 | — | — |
| Services | RDMA config + EXO cluster init (6 hrs Sr) | $720 | — | — |
| Services | Failover testing + node failure simulation (4 hrs Sr) | $480 | — | — |
| Services | Platform integration + model routing (8 hrs Sr) | $960 | — | — |
| Services | Fallback chain config + error handling (3 hrs Sr) | $360 | — | — |
| Services | Load testing: 15 concurrent, P50/P95/P99 (6 hrs Jr) | $480 | — | — |
| Services | LiteLLM gateway + Redis queue + auth keys (4 hrs Sr) | $480 | — | — |
| Services | Grafana dashboards + Alertmanager rules (3 hrs Sr) | $360 | — | — |
| Services | Operations runbook + architecture docs (4 hrs Sr) | $480 | — | — |
| Services | Team training session — 2 hrs delivery + 2 hrs prep (4 hrs Sr) | $480 | — | — |
| Services | Project management + client comms (5 hrs Sr) | $600 | — | — |
| Services subtotal (54 hrs) | $6,240 | $9,000 | 31% — $2,760 |  |
| Total COGS | $28,804 |  |  |  |
| Sell price | $35,000–$45,000 |  |  |  |
| Gross profit | $6,196–$16,196 |  |  |  |
| Blended margin | 18–36% |  |  |  |

Fair provider profit: ~$8,000–$12,000

## Package 3 — Enterprise: COGS Breakdown

Labor assumption: Lead architect @ $150/hr, senior engineer @ $120/hr, junior engineer @ $80/hr

| Cost Category | Item | Vendor COGS | Sell Price | Margin |
| --- | --- | --- | --- | --- |
| Hardware | 10x Mac Studio M3 Ultra 256GB (8% reseller discount) | $53,360 | $58,000 | 8% — $4,640 |
| Hardware | 1x Spare Mac Studio (pre-configured) | $5,336 | $5,800 | 8% — $464 |
| Hardware | 6x OWC TB5 Hub | $780 | $1,980 | 61% — $1,200 |
| Hardware | 20x TB5 cables | $1,000 | $1,400 | 29% — $400 |
| Hardware | 16-port 10GbE managed switch | $350 | $500 | 30% — $150 |
| Hardware | 12U rack | $400 | $600 | 33% — $200 |
| Hardware | 5x rack shelves | $400 | $600 | 33% — $200 |
| Hardware | 2x UPS 3000VA | $1,700 | $2,400 | 29% — $700 |
| Hardware | IP KVM | $280 | $400 | 30% — $120 |
| Hardware subtotal | $63,606 | $71,680 | 11% — $8,074 |  |
| Services | Capacity modeling for 500 users (4 hrs Arch) | $600 | — | — |
| Services | Network design + sub-cluster topology (4 hrs Arch) | $600 | — | — |
| Services | Rack layout + power planning (2 hrs Arch) | $300 | — | — |
| Services | Physical build: unbox, rack, cable 11 units (8 hrs Sr) | $960 | — | — |
| Services | RDMA config + 10-node EXO cluster init (8 hrs Sr) | $960 | — | — |
| Services | Sub-cluster topology (2x5 or 3+3+4) config (4 hrs Sr) | $480 | — | — |
| Services | Failover + node failure simulation (4 hrs Sr) | $480 | — | — |
| Services | Hot spare config + automatic re-routing daemon (6 hrs Sr) | $720 | — | — |
| Services | Platform integration + model router (8 hrs Sr) | $960 | — | — |
| Services | Department routing rules + quota enforcement (4 hrs Sr) | $480 | — | — |
| Services | vLLM batch pipeline setup (4 hrs Sr) | $480 | — | — |
| Services | Load testing: 75 concurrent sustained (8 hrs Jr) | $640 | — | — |
| Services | P99 latency validation + bottleneck analysis (4 hrs Sr) | $480 | — | — |
| Services | SAML/SSO integration (6 hrs Sr) | $720 | — | — |
| Services | Department quotas + audit log pipeline (4 hrs Sr) | $480 | — | — |
| Services | PII redaction pipeline config (3 hrs Sr) | $360 | — | — |
| Services | Grafana dashboards + PagerDuty + SLA tracking (4 hrs Sr) | $480 | — | — |
| Services | Full operations manual (6 hrs Sr) | $720 | — | — |
| Services | DR runbook + architecture diagrams (4 hrs Sr) | $480 | — | — |
| Services | Ops team training — half day + prep (6 hrs Sr) | $720 | — | — |
| Services | End-user enablement session — half day + prep (6 hrs Sr) | $720 | — | — |
| Services | Project management + stakeholder comms (10 hrs Arch) | $1,500 | — | — |
| Services subtotal (115 hrs) | $13,300 | $21,000 | 37% — $7,700 |  |
| Total COGS | $76,906 |  |  |  |
| Sell price | $95,000–$120,000 |  |  |  |
| Gross profit | $18,094–$43,094 |  |  |  |
| Blended margin | 19–36% |  |  |  |

Fair provider profit: ~$20,000–$30,000

## Recurring Support — Where the Real Business Model Lives

Support is high-margin because the infrastructure is stable (no moving parts, fanless, solid-state) and most issues are software config, not hardware failure.

| Support Tier | Annual Price | Effort (hrs/yr) | Labor COGS | Margin | Annual Profit |
| --- | --- | --- | --- | --- | --- |
| Standard | $6,000 | ~15 hrs Sr | $1,800 | 70% | $4,200 |
| Priority | $12,000 | ~35 hrs Sr | $4,200 | 65% | $7,800 |
| Managed | $24,000 | ~80 hrs (mix Sr+Jr) | $8,400 | 65% | $15,600 |

### Managed Support: Task Breakdown (80 hrs/yr)

| Task | Frequency | Hours/yr | Rate |
| --- | --- | --- | --- |
| Proactive monitoring + alert triage | Weekly | 26 | Jr @ $80 |
| macOS + EXO + model updates | Monthly | 12 | Sr @ $120 |
| Performance tuning + capacity review | Monthly | 12 | Sr @ $120 |
| Incident response (4-hr SLA) | As needed (~6/yr) | 12 | Sr @ $120 |
| Quarterly health check + report | Quarterly | 8 | Sr @ $120 |
| Model evaluation + swap recommendations | Quarterly | 6 | Sr @ $120 |
| Client calls + reporting | Monthly | 4 | Sr @ $120 |

## Total Provider Revenue Over 3 Years

| Package | Deal Profit | Support Tier | 3yr Support Profit | Total 3yr Profit |
| --- | --- | --- | --- | --- |
| Starter | $2,500–$3,500 | Standard | $12,600 | $15,100–$16,100 |
| Growth | $8,000–$12,000 | Priority | $23,400 | $31,400–$35,400 |
| Enterprise | $20,000–$30,000 | Managed | $46,800 | $66,800–$76,800 |

A provider running 10 Enterprise clients with Managed support contracts earns $668K–$768K over 3 years — that's a real business on commodity Apple hardware and open-source software.

## Red Flag Calculator

Use this to evaluate any vendor quote:

| Check | Formula | Fair Range | Red Flag |
| --- | --- | --- | --- |
| Hardware markup | (Quote HW price ÷ Apple retail) − 1 | 5–15% | > 20% |
| Services rate (implied) | Services line ÷ estimated hours | $150–$250/hr | > $350/hr |
| Blended deal margin | (Quote − COGS est.) ÷ Quote | 25–35% | > 45% |
| Support margin | Annual support ÷ estimated effort | 60–75% | > 85% (means they won't show up) |

The $195K quote implies a ~60% blended margin. Industry standard is 25–35%. That's not a premium — it's a lack of competition in the buyer's evaluation process.

# Why $195,000 Is Not a Serious Offer

A vendor quoting $195,000 for a single Mac Studio M3 Ultra 256GB setup is charging a 24x markup on Apple's retail price, or a 16–20x markup on a fully delivered Starter package.

Even the Enterprise package — 10 Mac Studios, full RDMA clustering, hot spare, SSO integration, compliance logging, load testing, training, and documentation — comes in at $92K–$120K delivered.

To reach $195K legitimately, a proposal would need to include:

- 12+ Mac Studios (some at 512GB) → ~$80K–$115K hardware

- Custom software development (fine-tuning pipeline, RAG infrastructure, custom UI) → $30K–$50K

- Managed services contract (12+ months) → $24K–$48K

- On-site installation in a different city → $5K–$10K

If the $195K quote doesn't itemize at these levels of detail, walk away.

# Comparison: Mac Studio Cluster vs Alternatives

| Solution | Hardware Cost | Monthly OpEx | 500-User Capable | Data Sovereignty | Setup Time |
| --- | --- | --- | --- | --- | --- |
| Mac Studio 10-node (this doc) | $58K–$72K | ~$50 electricity | Yes | Full | 2–3 weeks |
| NVIDIA H100 on-prem (26+ GPUs) | $780K+ | $2K+ electricity | Yes | Full | 8–12 weeks |
| Cloud H100 rental (RunPod/Lambda) | $0 | $8K–$15K/mo | Yes | Partial | Days |
| Cloud API (Claude/GPT) | $0 | $3K–$25K/mo | Yes | No | Hours |
| NVIDIA DGX Spark + Mac Studio | $15K–$25K | ~$80 electricity | Limited (small team) | Full | 1–2 weeks |

## Break-Even vs Cloud API

At $10K/month cloud API spend, the Enterprise package pays for itself in 10–12 months. Every month after that is effectively free inference.

At $3K/month cloud API spend, the Growth package pays for itself in 12–15 months.

# Recommended Models by Department (Enterprise)

| Department | Model | Why | Size |
| --- | --- | --- | --- |
| General / Support | Llama 3.3 70B | Best all-rounder, largest community, 128K context | 70B |
| Engineering | DeepSeek R1 70B or CodeLlama | Strong reasoning and code generation | 70B |
| Legal / Compliance | Qwen 2.5 235B | Deep reasoning, long-context analysis | 235B |
| Multilingual teams | Qwen 2.5 72B | 29+ languages with cultural fluency | 72B |
| Creative / Marketing | Mistral Large 2 | Strong writing quality, fast iteration | 123B |
| Executive / Strategy | Llama 3.1 405B (quantized) | Maximum capability for complex analysis | 405B |

All models are open-weight with permissive commercial licenses (Apache 2.0 or Meta Community License).

# What to Demand From Any Vendor

- Itemized hardware BOM — every Mac Studio, cable, and hub with Apple retail price for comparison

- Open source stack disclosure — no proprietary wrappers around Ollama/EXO/LiteLLM being sold as custom software

- Load test results — P50/P95/P99 latency at your target concurrent user count

- Benchmark reproducibility — you should be able to verify token throughput claims with llm-benchmark or similar

- Escape clause — if you can replicate the setup yourself within 30 days, the hardware is commodity; you're only paying for integration labor and support

- No lock-in — everything runs on standard macOS with open-source tools; you can self-manage at any time

# Sources

- Apple Mac Studio Store

- Mac Studio M3 Ultra 256GB — Micro Center-desktop-computer)

- Mac Studio Clusters Run Trillion-Parameter Models for $40K

- 1.5 TB of VRAM on Mac Studio — RDMA over Thunderbolt 5 — Jeff Geerling

- EXO Labs — GitHub

- RDMA over Thunderbolt 5 — Apple Insider

- Self-Hosted LLM Guide 2026 — PremAI

- Self-Hosted LLMs vs Cloud APIs — DasRoot

- Llama vs Mistral vs Phi Enterprise Comparison — PremAI

- Best Open Source LLMs 2026 — Contabo

- LLM Inference Sizing Guidance — VMware

- OWC Thunderbolt 5 Hub

- H100 Price Guide 2026 — JarvisLabs

- Apple Turned a Software Update Into a $730K Discount on AI Infrastructure

- NSCA — What's the Right Hardware Margin for Integrators

- MSP Profit Margins — CloudBolt

- MSP Profit Margins 101 — Thread

- How to Determine Reseller Margins — Chanimal

- Apple Reseller Margins — Quora

- MSP Profit Margins — V2 Cloud